**Sprint 2 Scrum Master Documentation**

Scrum Master: Rikin Bhudia

Time Period: 16/02/22 – 23/02/22

# Meetings

**Friday 18th February: Met up to assign roles for each user story in this sprint**

* Expand the scope of the scraping
* Veren
* Implement filters for querying data
* Rikin
* Ali
* Optimise scraping
* Nial
* Implement simple webpage
* Veren
* Ali

**Monday 21st February: Met up to check progress, merge commits and record a demo**

* All user stories of this sprint were mostly complete
* Commits were successfully merged together
* A demo of the software was recorded in preparation for the meeting in order to help the user understand our progress on the project in this sprint so far

# What Went Well

* Roles were assigned clearly and everyone was able to understand and carry out their tasks accordingly
* Pairing members to work together on more difficult user stories allowed efficient and innovative thinking as well as good teamwork and communication
* All user stories for this sprint were either finished or almost complete
* Separate user stories and commits were successfully merged together and the overall project is coming together well
* The demo was recorded successfully and in a way that can be understood thoroughly by a non-technical user

# What Could be Improved

* The time taken for scraping could be optimised further – currently takes around 90 seconds
* Some user stories could have been completed further in this time period
* The repository could have been updated more regularly with real time logs of progress and issues during the ongoing sprint